MONEY MOVE$

Small moves. Big future.

Marketing Plan

Two funnels, one growth engine — how to acquire users and land sponsors

Prepared for: David

Your Financial Freedom Plan

Date: June 25, 2026

Companion to: Monetization Strategy & Roadmap

Budget assumption: lean / bootstrapped (scales noted in §8)

# Contents

# 1. What this plan has to achieve

Marketing here serves the two-engine business model: a free-to-play app that grows a large user base, monetized by institutional sponsors (near-term cash) and a consumer premium tier (compounding). So marketing has two jobs that feed each other.

| Funnel | The job |
| --- | --- |
| Consumer growth (B2C) | Get as many people as possible playing — for free. Volume is the asset that sponsors and premium upgrades are both priced against. |
| Sponsor acquisition (B2B) | Convert that traction into signed credit-union / bank / school sponsorships. Usage data and case studies are the ammunition. |

## 12-month marketing objectives

- Reach 30,000+ monthly active users (free) by month 12 — the base case in the strategy doc.

- Build a 2,000+ email/waitlist audience before and around launch as an owned channel.

- Generate 10+ qualified sponsor leads and 3+ signed pilots from outbound + inbound.

- Hit 2–4% free-to-paid conversion on the consumer side once premium is live.

- Produce one published case study (engagement + completion stats) to power B2B sales.

Operating assumption This plan assumes a lean, mostly-organic budget — founder-led content, no big ad spend at first. That is the right call pre-product-market-fit: prove that content converts and the game retains before paying for traffic. Section 8 shows what changes at higher budgets.

# 2. Positioning, brand & audience

## 2.1 Positioning statement

Positioning For anyone from middle-schoolers to adults who feels behind on money, Money Move$ is a financial-literacy game that turns building real money skills into a climb you actually want to keep playing — unlike dry courses and lock-everything-behind-a-card apps, because the core is free, the lessons are real, and the rewards are real too.

## 2.2 Brand pillars (what every message should reinforce)

| Pillar | What it means in marketing |
| --- | --- |
| Real, not preachy | Concrete moves and dollar stories (“$500, ten years ago”), never finger-wagging. |
| Fun by design | Lead with the game — streaks, ranks, the climb. Learning is the side effect. |
| For everyone | Age tracks from middle school to all-ages; nobody is “too late” or “too young.” |
| Trustworthy | No hype, no get-rich-quick. Clear about affiliate links. This is what makes sponsors comfortable. |

## 2.3 The four audiences (and the one-line that moves each)

| Audience | What they want | The hook |
| --- | --- | --- |
| Teens / young adults | Status, autonomy, not feeling dumb about money. | “Level up your money like a game. Start free.” |
| Parents | Their kids to be set up better than they were. | “They get the card. We build the brain behind it.” |
| Adults playing catch-up | A non-judgmental, doable path. | “Small moves. Big future. It's not too late.” |
| Sponsors (CUs / banks / schools) | Reach, goodwill, younger members, measurable impact. | “Co-branded financial literacy your community will actually use.” |

# 3. Messaging & the content engine

The product already contains its own best marketing. These existing assets become the top of the funnel:

- “$500, ten years ago.” A compounding-story hook — perfect for a 30-second video or carousel.

- The 7-Day Money Challenge. A built-in campaign: shareable, time-boxed, repeatable, and sponsorable.

- The six money moves & “traps to dodge.” An endless series of bite-sized, screenshot-ready tips.

- Rank-ups and streaks. “I just hit Investor rank” / “30-day streak” — social proof users post themselves.

## 3.1 Content pillars (what to post, on repeat)

| Pillar | Example posts |
| --- | --- |
| Money myths & traps | “The $1/day move most people skip.” “Why your bank wants you confused.” |
| Tiny wins / quick math | “$5/day → this much in 10 years.” Fast, visual, save-worthy. |
| Real stories | Before/after, “the move I wish I made at 18,” user rank-ups. |
| Behind the game | Show the climb, the streaks, the rewards — make people want to play. |
| Challenge content | Daily prompts during a 7-day challenge; recap reels after. |

The one rule that makes organic work Hook in the first 2 seconds, teach one thing, end on “play it free.” Volume + consistency beats polish. Aim for a sustainable cadence (e.g. 1 short video/day across TikTok, Reels, Shorts from the same clip) rather than occasional perfect posts.

# 4. Consumer funnel (B2C) — the growth engine

Free product + organic content is the core motion. Map channels to the funnel:

| Stage | Channel | Tactic |
| --- | --- | --- |
| Awareness | Short-form video (TikTok / Reels / Shorts) | Daily money-tip + behind-the-game clips. The #1 lever. Repurpose one clip to all three. |
| Awareness | SEO / blog | Rank for “how to start investing with $100,” “best money apps for teens,” “Roth IRA for beginners.” |
| Awareness | Creators / micro-influencers | Gift access to finance & parenting micro-creators for authentic posts (low/zero cash early). |
| Consideration | App store + landing page (ASO) | Clear screenshots of the climb, the “free” promise, social proof. Optimize title/keywords. |
| Conversion | Onboarding + soft paywall | Fast first win in <2 min; introduce Pro at a natural moment (energy cap, streak save). |
| Retention | Email + push | Streak reminders, “you're 1 level from Investor,” weekly money tip. Owned, free, high-ROI. |
| Referral | In-app invite | “Climb with a friend” — bonus coins both sides. Turns players into a growth loop. |

## 4.1 The owned channel to build from day one

Email / waitlist. Start collecting emails now via the landing page (“Get early access + the free 7-day money plan”). It is the one channel you own outright — no algorithm between you and your users — and it powers launch day, win-back, and premium upsell.

# 5. Sponsor funnel (B2B) — the revenue engine

This is a focused, founder-led sales motion, not a big-budget campaign. It runs in parallel with consumer growth and feeds on its data.

| Stage | Channel | Tactic |
| --- | --- | --- |
| Target | List building | 15–25 local/regional credit unions & community banks with community-investment mandates. |
| Outreach | Email + LinkedIn | Personalized note to marketing / community / member-growth leads. Lead with the sponsored Challenge. |
| Credibility | One-page offer + demo | A clean sponsor sheet: what they get, co-branding mockup, pricing tiers, the impact story. |
| Proof | Case study | After pilot #1, publish engagement + completion numbers. This sells the next ten. |
| Presence | Industry channels | Credit-union / fintech newsletters, CUInsight-style outlets, regional CU association events. |
| Expansion | Schools & employers | Use CU sponsors to fund school access locally; pitch employers a financial-wellness benefit. |

## 5.1 The wedge product

Lead with the Sponsored 7-Day Challenge Don't open by selling an annual enterprise license. Open by selling a single co-branded 7-Day Challenge — small budget, fast yes, fixed window, clear deliverable (their logo, funded prizes, reach + a results recap). It's the foot in the door that becomes the annual sponsorship.

## 5.2 Sponsor outreach message (template)

“Hi [Name] — we built Money Move$, a financial-literacy game people actually play (think Duolingo for money), for ages middle-school to adult. We're inviting a few community credit unions to co-sponsor a 7-Day Money Challenge for your members — your branding, real prizes, and a results report. Free to your members, low lift for your team. Open to a 15-minute look?”

# 6. Launch plan

Tied to the strategy roadmap. Marketing leads slightly ahead of each product phase so there's an audience waiting.

## Pre-launch (Weeks 1–4) — build the audience

- Stand up a landing page with email capture and the free 7-day plan as the magnet.

- Start posting daily short-form content now — begin building the back catalog and the algorithm's trust.

- Draft the sponsor one-pager and build the target list of 15–25 institutions.

## Launch (Months 1–3) — convert attention to players

- Coordinated “we're live” push to the waitlist, social, and any creator partners on the same day.

- Run the first public 7-Day Challenge as a launch moment (and proof-of-concept for sponsors).

- Turn on referral loop; begin sponsor outreach using early usage screenshots.

## Post-launch (Months 3–12) — compound

- Double down on whatever content format is working; cut what isn't.

- Land first 3–5 sponsor pilots; publish case study #1; expand to schools/employers.

- Layer paid acquisition only after organic conversion + retention are proven (see §8).

# 7. First 90 days at a glance

| Window | Consumer (B2C) | Sponsor (B2B) |
| --- | --- | --- |
| Weeks 1–2 | Landing page + email capture live; start daily short-form; set up analytics. | Draft one-pager; build list of 15–25 targets. |
| Weeks 3–4 | Build content back-catalog; line up 3–5 micro-creators; tease launch to waitlist. | Warm up: follow/engage targets on LinkedIn; finalize co-branding mockup. |
| Weeks 5–8 | Launch app; waitlist push; run public 7-Day Challenge; turn on referral. | Begin outreach (email + LinkedIn) leading with the Sponsored Challenge. |
| Weeks 9–12 | Optimize top formats; start ASO/SEO; weekly email habit. | Run pilot #1; capture engagement stats; book 2–3 more pilots. |

# 8. Budget scenarios

What marketing looks like at three spend levels. Start at Bootstrapped; graduate only when the numbers justify it.

| Level | Monthly | Where it goes | When it's right |
| --- | --- | --- | --- |
| Bootstrapped | $0–$300 | Founder-led content, free tools, email platform, gifted creators. | Now — pre-PMF. Prove content converts and the game retains. |
| Lean | $500–$2,000 | Paid creator posts, light TikTok/Meta tests, design help, ASO tools. | Once D7/D30 retention and 2%+ conversion are proven. |
| Funded | $5,000+ | Scaled paid acquisition, a part-time B2B sales rep, conference presence. | When LTV:CAC > 3:1 and sponsor demand outpaces founder capacity. |

The discipline that protects your cash Don't pay for traffic until organic proves the funnel. If free content can't convert visitors into retained players, paid traffic just loses money faster. The sponsor revenue can fund paid growth later — that's the sequencing advantage of the two-engine model.

# 9. Metrics & the marketing funnel

| Stage | Metric | Early target |
| --- | --- | --- |
| Reach | Video views / week, follower growth | Up week over week; find 1–2 breakout formats |
| Acquisition | Landing → signup rate; installs | Signup > 20% of landing visits |
| Activation | % who finish first lesson / first win | > 60% reach first win |
| Retention | D7 / D30 | D7 > 20%, D30 > 10% |
| Monetization | Free → paid conversion; ARPU | 2–4% conversion year one |
| Referral | Invite rate; K-factor | Any positive viral coefficient is gold |
| B2B | Qualified leads; pilots; close rate | 10+ leads, 3+ pilots in year one |

Review weekly: what content drove signups, where the funnel leaks, and which sponsor conversations advanced. Kill what isn't working fast; pour into what is.

## 9.1 Do this in the first two weeks

- Publish the landing page with email capture + the free 7-day plan magnet.

- Post short-form content daily; repurpose each clip to TikTok, Reels, and Shorts.

- Set up analytics (signups, retention, funnel) so launch decisions are data-driven.

- Write the sponsor one-pager and build the 15–25 target list.

Bottom line: grow a free user base with founder-led content and an owned email list, run a parallel founder-led sponsor motion that leads with the Sponsored 7-Day Challenge, and let each engine make the other more credible. Spend nothing on ads until the organic funnel proves itself.